Town of Red Cross Special Called

Meeting At Town Hall

Friday, August 21, 2026, at 2:30PM

Present:

Mayor Lionel Hahn

Council Members: Barbara Carpenter, Andrew Smith, and Millie Steed

Town Administrator/ Zoning officer: Mike Efird

Clerk/Finance officer: Shannon Alberta

Absent: Mayor Pro Tem- Lisa Lowder

Mayor Lionel Hahn called the meeting to order.

The Council discussed and voted on the relocation of fiber lines at the Farm Park entrance. Mike Efird presented the background of the fiber optic cable issue, explaining that a cable was unearthed during construction after having been improperly located through the 811 processes. Because the cable was neither properly marked nor damaged, the town contested liability. Contera Networks, the current owner of the cable, initially sought $40,000 to replace 540 feet of cable but ultimately agreed to lower the cable 24 inches over a 125-foot section for $9791.93, to be funded from the $50,000 contingency set aside within the Part F grant.

Council expressed overall relief that the cable had not been damaged and that contingency funds were available to cover the cost.

Motion #2268 to approve the quote for the relocation of fiber lines at the Farm Park Entrance was made by Andrew Smith; seconded by Barbara Carpenter; Vote: 3 Aye, 0 No

Motion #2269 was made by Millie Steed; second by Barbara Carpenter; to Adjourn the Special Called Meeting; Vote: 3 Aye, 0 No.

___________________________

Lionel Hahn - Mayor

____________________________

Shannon Alberta – Town Clerk